## Slide 1: User Stories
Week 6

## Slide 2: 2/8/16
As a … first time user
I want … to be prompted with a login screen when I open the application
So that … I can sign into my personal account.
Est. Time: 1 week/iteration
Priority: 1

## Slide 3: 2/8/16
As a … user interested in selling a service
I want … to be able to create a post detailing the service I have to provide
So that … I can add it to the timeline for other users to see.
Est. Time: 2 weeks/iterations
Priority: 2

## Slide 4: 2/8/16
As a … signed in user
I want … to be brought to a newsfeed of posts about services for sale
So that … I can scroll through services to find one that I am looking to purchase.
Est. Time: 2 weeks/iterations
Priority: 3

## Slide 5: 2/8/16
As a … user who is interested in a posted service for sale
I want … to be able to click on this post from the timeline
So that … I can see a more detailed description of the service for sale.
Est. Time: 1 week/iteration
Priority: 4

## Slide 6: 2/8/16
As a … signed in user
I want … a menu that slides out from the side of the current page
So that … I can navigate between pages of the application.
Est. Time: 2 weeks/iterations
Priority: 5

## Slide 7: 2/8/16
As a … user who is interested in a posted service for sale
I want … to be able to search a set of posts using a key word
So that … I can see the list of posts that are relevant to my search
Est. Time: 2 weeks/iterations
Priority: 6

## Slide 8: 2/8/16
As a … user who is interested in a posted service for sale
I want … to be able to be able to message the owner of that post
So that … I can coordinate the transaction.
Est. Time: 2 weeks/iterations
Priority: 7

## Slide 9: 2/8/16
As a … user
I want … the option to be able to sign up for an account on this application using Facebook
So that … I can avoid having to fill out my information for this applications signup process myself
Est. Time: 3 weeks/iterations
Priority: 8

## Slide 10: 2/8/16
As a … signed in user
I want … to be able to navigate to my profile page from the menu
So that … I can edit and view my account information
Est. Time: 1 weeks/iterations
Priority: 9

## Slide 11: 2/8/16
As a … revisiting user who has recently closed the application
I want … to bypass the login page
So that … I can avoid having to re-fill out my information to sign in again
Est. Time: 1 week/iteration
Priority: 10

## Slide 12: 2/16/16
As a … new user who has signed in
I want … a tutorial video that demonstrates how to use the application
So that … I wont be confused or lost when using the application for the first time.
Est. Time: 2 weeks/iterations
Priority: 11